## Slide 1: Project Overview
Group 3 Qing Xiang, Xiao Ding, Xinran Tang

## Slide 2: Processor components
PC: Register which contains the address of next instruction
IMEM: store instructions
DMEM: Store data
Control Unit: decides which component is active for the current instruction.
Register File: contains 32 registers.
Immediate Generator: extends immediate field from instruction to 32 bits.
ALU: add, sub, and, or, branch comparison etc.
ALU Control: decides ALU’s operation
2 Adders: For next instruction and branch target
3 Multiplexers: For PC (+4 or + Imm), ALU (input is from Reg or Imm) and data to be written (is from ALU or DMEM)

## Slide 3: Timeline and Division of work
Before Milestone 2 (Nov 4th to Nov 18th):
Task 1 (Qing Xiang): PC + Control Unit + 2 Adders + Immediate Generator
Task 2 (Xiao Ding): Register File + ALU + ALU Control
Task 3 (Xinran Tang): IMEM + DMEM
All tasks include testbench for each component.
Tasks 1, 2, 3 will be simultaneous.
Before Milestone 3 (Nov 18th to Dec 16th):
Task 4: Top module (including 3 multiplexers)
Task 5: Testbench for top module
Task 6: FPGA implementation
Tasks 4, 5, 6 will be sequential.

## Slide 4: Mitigation Plan
Start early!
If someone’s sick, other members split the current task, and he/she will spend more time on next task.
If task is too hard, then attend more OH and ask questions on Slack.

## Slide 5: Thank you